Gap Analysis Report

Current vs Automated Credit Lifecycle

Document Information

| Project | Embafinans Credit Lifecycle Platform |
| --- | --- |
| Document Version | 1.0 |
| Date | 2026-04-25 |
| Author | Embafinans BA Team |
| Status | Draft |

Confidentiality Notice: This document contains confidential information belonging to Embafinans. Unauthorized distribution is prohibited.

Table of Contents

1.  Introduction

2.  Methodology

3.  Gap Analysis Matrix

4.  Priority Summary & Roadmap

5.  Risk Assessment

1. Introduction

This Gap Analysis document provides a comprehensive comparison between the current manual credit lifecycle management at Embafinans and the proposed automated Credit Lifecycle Platform. The analysis covers all stages from application intake through collection, identifying critical gaps and providing a prioritized implementation roadmap.

The current state reflects Embafinans' operations as observed during the Q4 2024 assessment period. The future state is based on the requirements defined in the SRS_Credit_Lifecycle.docx (v1.0) and supporting FRD documents.

2. Methodology

The analysis was conducted using the following approach:

1.  Stakeholder Interviews: Sessions with Risk, Sales, Operations, Finance, and IT departments.

2.  Process Observation: Shadowing of credit analysts, collection agents, and operations staff.

3.  Document Review: Analysis of existing SOPs, checklists, and spreadsheet-based workflows.

4.  Gap Identification: Systematic comparison of current capabilities vs. target requirements.

5.  Impact Assessment: Business impact scoring for each gap (High/Medium/Low).

Each gap is assessed on two dimensions:

•  Business Impact: How significantly does the gap affect operations, revenue, or compliance?

•  Implementation Complexity: How difficult is it to close the gap (technical, organizational, cost)?

3. Gap Analysis Matrix

The following table presents the gap analysis across all credit lifecycle stages:

| Area | Current State (As-Is) | Future State (To-Be) | Gap Description | Priority | Recommendation |
| --- | --- | --- | --- | --- | --- |
| Application Process | Paper forms at partner stores; manual data entry into Excel; no application tracking | Multi-channel digital submission (mobile, web, POS) with guided wizard and real-time status tracking | No digital application channel; high error rate from manual data entry; no visibility into application pipeline | High | Deploy online application portal with mobile app integration and real-time status tracking |
| Credit Underwriting | Analysts manually review each application; subjective assessment based on experience; no standardized model | Automated multi-factor scoring engine with configurable weights; pre-screening and fraud detection | Inconsistent underwriting decisions; no standardization; slow processing; high dependency on individual analysts | High | Implement automated scoring engine with 5-factor model and configurable decision rules |
| Approval Workflow | Weekly credit committee meetings for all decisions; physical signature required; paper-based approval memos | Automated decision engine with auto-approve/reject; digital manual review queue with analyst workbench | Committee bottleneck causing 5-7 day delays; no priority handling; paper trail management overhead | High | Deploy automated decision engine with digital review queue and committee override capability |
| Loan Disbursement | Manual bank transfer requests via email to finance; manual reconciliation; no tracking of disbursement status | Automated disbursement via bank API with real-time status tracking and automatic reconciliation | Manual process with delays; reconciliation errors; no real-time visibility into disbursement status | High | Integrate with bank API for automated disbursement initiation and status tracking |
| Repayment Tracking | Excel spreadsheets tracking payment due dates; manual tick-off when payments received; no automated alerts | Automated schedule generation with payment tracking, reminders, and multi-channel payment collection | No automated tracking; missed payments go unnoticed; manual reconciliation is error-prone and time-consuming | High | Build automated repayment management with schedule generation, reminders, and payment matching |
| Collection Management | Ad-hoc phone calls by sales agents; no escalation process; no tracking of collection activities | Graduated collection workflow with automated stages, task assignment, SLA tracking, and escalation | No structured collection process; inconsistent follow-up; no performance measurement; high write-off risk | High | Implement automated collection workflow with stage-based escalation and agent performance tracking |
| Cross-Department Coordination | Email and WhatsApp communication between departments; no shared system; information silos | Unified platform with shared case view, event-driven notifications, cross-functional task management | Departments work in silos; information lost in email threads; no shared visibility; duplicate efforts | High | Deploy unified credit lifecycle platform with shared views and event-driven coordination |
| Customer Communication | Phone calls by agents; inconsistent messaging; no delivery tracking; no self-service capability | Automated multi-channel notifications (SMS, email, push) with self-service mobile app | Slow and inconsistent communication; no delivery confirmation; customer cannot check status independently | Medium | Implement automated notification service and customer self-service portal in mobile app |
| Reporting & Analytics | Manually compiled monthly Excel reports; no real-time data; limited KPI tracking | Real-time analytics dashboards with customizable KPIs, trend analysis, and automated report generation | No real-time visibility; delayed reporting; limited analysis capability; management decisions based on stale data | Medium | Build analytics platform with real-time dashboards, KPI tracking, and automated reporting |
| Compliance & Audit | Physical paper files stored in cabinets; manual retrieval for audits; no centralized audit trail | Digital audit trail with full lifecycle history; automated compliance reporting; 7-year retention | Difficult audit preparation; risk of missing records; no proactive compliance monitoring | Medium | Implement comprehensive digital audit logging with compliance reporting and retention management |

4. Priority Summary & Roadmap

| Priority | Count | Areas | Implementation Phase | Timeline |
| --- | --- | --- | --- | --- |
| High | 7 | Application, Underwriting, Approval, Disbursement, Repayment, Collection, Coordination | Phase 1: Core Platform | Q1-Q2 2025 |
| Medium | 3 | Customer Communication, Reporting, Compliance | Phase 2: Enhancement | Q3 2025 |
| Low | 0 | — | — | — |

4.1 Phase 1: Core Platform (Q1-Q2 2025)

The core platform phase addresses all high-priority gaps with the following deliverables:

1.  Digital Application Portal: Multi-channel submission with guided wizard (Month 1-2).

2.  Credit Scoring Engine: Automated multi-factor scoring with decision automation (Month 2-3).

3.  Approval Workflow: Digital review queue with analyst workbench (Month 3-4).

4.  Disbursement Integration: Bank API integration with status tracking (Month 4-5).

5.  Repayment Management: Schedule generation, tracking, and payment matching (Month 5-6).

6.  Collection Workflow: Graduated collection stages with task management (Month 5-6).

7.  Unified Platform: Cross-functional views and event-driven coordination (Month 6).

4.2 Phase 2: Enhancement (Q3 2025)

The enhancement phase builds on the core platform with customer-facing and analytical features:

1.  Automated Notifications: SMS and email service with template management.

2.  Analytics Dashboards: Real-time KPI monitoring and trend analysis.

3.  Compliance Module: Automated audit trail and regulatory reporting.

5. Risk Assessment

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Stakeholder resistance to change | Medium | High | Early stakeholder engagement; training program; phased rollout |
| Integration complexity with banks | Medium | High | Early API evaluation; fallback manual process; dedicated integration team |
| Data quality issues in migration | High | Medium | Data cleansing before migration; validation rules; parallel run period |
| Scoring model accuracy concerns | Medium | High | Champion-challenger testing; manual review safety net; model monitoring |
| Budget overrun | Medium | Medium | Phased implementation; MVP approach; regular cost tracking |
| Vendor dependency for payment gateway | Low | High | Multi-vendor strategy; abstraction layer for gateway integration |
| Regulatory changes during implementation | Low | Medium | Regulatory monitoring; flexible architecture for rule changes |