KONTAKT HOME

Business Requirement Document

Product Return Process Digitization

Version 1.0

Date: April 26, 2026

Author: Business Analysis Team

Classification: Confidential

Table of Contents

1. Executive Summary	2

2. Client Details	3

3. Stakeholders Categories	3

4. Business Objectives	3

5. Background	3

6. Scope	4

6.1 In Scope	4

6.2 Out of Scope	6

7. Features / Functional Requirements	7

7.1 Business Requirements	7

7.2 Configuration Requirements	7

7.3 Use Cases	8

UC-01: Customer Submits Return Request	8

UC-02: Store Staff Processes Return Request	8

UC-03: Manager Reviews Return Analytics	8

7.4 Business Process Flows	8

8. Non-Functional Requirements	9

8.1 Performance Requirements	10

8.2 Usability Requirements	10

8.3 Security Requirements	10

8.4 Training Requirements	10

8.5 Recovery Requirements	10

8.6 Storage Requirements	10

9. Reporting and Quality Assurance	11

9.1 Reporting Requirements	11

9.2 Quality Assurance	11

10. Delivery Schedule	12

11. Other Requirements	12

12. Constraints	13

13. Assumptions	13

14. Limitations	14

15. Risks	15

16. Glossary of Terms	16

Note: Right-click the Table of Contents and select "Update Field" to refresh page numbers.

# 1. Executive Summary

Kontakt Home is one of the largest electronics and home appliance retail chains in Azerbaijan, operating numerous stores across the country. The company currently processes over 500 product return requests per month through a combination of manual channels, including phone calls, email, and paper-based forms submitted at retail locations. This manual approach has led to inconsistent processing times, limited visibility into return trends, and an overall degraded customer experience that affects customer satisfaction and loyalty.

This Business Requirement Document (BRD) outlines the requirements for digitizing the entire product return process. The proposed solution is a centralized, web-based Return Management System (RMS) that will allow customers to initiate returns online, track their return status in real-time, and receive automated notifications at every stage of the process. Store staff will benefit from a streamlined workflow that reduces manual data entry, eliminates paper-based steps, and provides dashboard-based analytics for management decision-making.

The key business objectives of this initiative include reducing the average return processing time from the current 5-7 business days to under 3 business days, improving customer satisfaction scores related to returns by at least 25%, and achieving full data visibility for return analytics across all store locations. Additionally, the system is expected to reduce operational costs associated with manual return handling by approximately 30% within the first year of deployment. This document defines the scope, stakeholders, functional and non-functional requirements, delivery schedule, and risk factors associated with the implementation of this system.

# 2. Client Details

The following table provides an overview of the client organization for which this Return Management System is being developed. Kontakt Home has been a leading retailer in the Azerbaijani market for over a decade, with a strong presence in major cities including Baku, Ganja, Sumgait, and other regional centers. The company offers a wide range of products including consumer electronics, home appliances, IT equipment, and mobile devices.

| Attribute | Details |
| --- | --- |
| Company Name | Kontakt Home LLC |
| Industry | Electronics & Home Appliance Retail |
| Headquarters | Baku, Azerbaijan |
| Number of Stores | 35+ retail locations across Azerbaijan |
| Monthly Return Volume | 500+ return requests |
| Annual Revenue (Approx.) | Competitive regional retail chain |
| IT Infrastructure | In-house ERP with limited automation |
| Primary Contact | Head of Operations / IT Director |

# 3. Stakeholders Categories

A comprehensive stakeholder analysis has been conducted to identify all parties who have an interest in or influence over the Product Return Process Digitization project. Stakeholders have been categorized based on their role, level of influence, and engagement requirements. Effective stakeholder management is critical to the success of this project, as it involves cross-functional coordination between customer-facing operations, IT development teams, and senior management.

| Stakeholder Category | Role / Responsibility | Influence Level | Engagement Frequency |
| --- | --- | --- | --- |
| Executive Sponsor | VP of Operations — budget approval, strategic direction, final sign-off on deliverables | High | Monthly review meetings |
| Project Manager | Day-to-day project coordination, timeline management, risk escalation | High | Daily standups, weekly reports |
| Business Analyst | Requirements elicitation, BRD/FRD authoring, UAT coordination | High | Continuous throughout project |
| IT Development Team | System architecture, development, testing, deployment of RMS | High | Sprint cycles, bi-weekly demos |
| Store Managers | End-users of the system, provide operational feedback and use-case validation | Medium | Bi-weekly feedback sessions |
| Customer Service Representatives | Handle escalated return cases, use RMS for processing returns | Medium | Training sessions, UAT testing |
| Finance Department | Process refunds, reconcile return-related transactions | Medium | Monthly reconciliation meetings |
| Warehouse / Logistics | Receive returned products, manage inventory updates | Medium | Integration testing phase |
| End Customers | Submit return requests, track return status, receive notifications | Medium | Survey feedback, beta testing |
| Quality Assurance Team | System testing, defect tracking, UAT coordination | Medium | Each sprint cycle |
| Compliance / Legal | Ensure return policy compliance with consumer protection regulations | Low | Review at milestones |

# 4. Business Objectives

The Product Return Process Digitization initiative is driven by several strategic business objectives that align with Kontakt Home’s broader goal of enhancing operational efficiency and customer satisfaction. These objectives have been defined in collaboration with the executive sponsor and key stakeholders, and they represent the measurable outcomes that the Return Management System must deliver. Each objective is tied to specific Key Performance Indicators (KPIs) that will be used to evaluate the success of the project during and after implementation.

| ID | Business Objective | KPI / Target | Priority |
| --- | --- | --- | --- |
| BO-01 | Reduce average return processing time from 5-7 days to under 3 business days | Processing time <= 3 business days for 90% of returns | Critical |
| BO-02 | Improve customer satisfaction score related to returns by at least 25% | CSAT score for returns >= 4.2/5.0 | High |
| BO-03 | Achieve full visibility into return data across all 35+ store locations | Centralized dashboard with real-time data from 100% of stores | High |
| BO-04 | Reduce operational costs of manual return handling by approximately 30% | Annual cost savings of 30% in return processing operations | High |
| BO-05 | Eliminate paper-based return forms and manual data entry | Zero paper forms; 100% digital submission rate | Medium |
| BO-06 | Enable proactive return trend analysis for inventory and purchasing decisions | Monthly automated analytics reports generated from RMS data | Medium |
| BO-07 | Ensure compliance with Azerbaijani consumer protection regulations | 100% regulatory compliance for return processing | Critical |

# 5. Background

Kontakt Home has been operating its product return process through traditional manual channels since the company’s inception. Customers who wish to return or exchange a product must either visit a retail store in person with their receipt and the product, or contact the customer service hotline to initiate the return process. In some cases, customers also send return requests via email, which are then manually logged and forwarded to the relevant store. This fragmented approach has resulted in a lack of standardization, inconsistent handling times, and significant inefficiencies in the overall return workflow.

A preliminary internal audit conducted in Q4 2025 revealed several critical pain points in the current process. First, the average time to process a return request from initiation to resolution ranges from 5 to 7 business days, significantly longer than the industry benchmark of 2-3 days. Second, approximately 15% of return requests are lost or delayed due to manual data entry errors, miscommunication between stores, and missing paperwork. Third, there is no centralized system to track return metrics, making it impossible for management to identify trends such as product categories with high return rates or stores with above-average return volumes.

Competitor analysis has shown that leading electronics retailers in the region have already implemented digital return management solutions, giving them a significant advantage in customer experience and operational efficiency. Kontakt Home’s leadership has identified the digitization of the return process as a strategic priority for 2026, with the goal of modernizing the customer-facing experience while also improving internal operational capabilities. This BRD serves as the foundational document that defines the business requirements for this transformation initiative.

# 6. Scope

The scope of this project encompasses the end-to-end digitization of the product return process for Kontakt Home’s retail operations in Azerbaijan. The boundary of the project has been carefully defined to ensure that the initial implementation focuses on the highest-impact features while allowing for future expansion. The scope definition below distinguishes between the features and processes that are included in the current project phase (In Scope) and those that are explicitly excluded and may be considered for subsequent phases (Out of Scope).

## 6.1 In Scope

The following items are within the scope of the current project phase. Each in-scope item has been validated with the key stakeholders and represents a confirmed requirement that will be delivered as part of the Return Management System v1.0 release.

- Online return request submission portal for customers (web-based, mobile-responsive)

- Automated return eligibility validation based on purchase date, product category, and return policy rules

- Real-time return status tracking for customers with email and SMS notification at each status change

- Store staff dashboard for processing return requests, including approval, rejection, and escalation workflows

- Integration with the existing ERP system for purchase verification, inventory updates, and refund processing

- Centralized return analytics dashboard for management with key metrics, trend reports, and export capabilities

- Customer authentication via order number and contact information (no mandatory account registration required)

- Automated return label generation for logistics pickup coordination

- Role-based access control (RBAC) for store staff, managers, and administrators

- Multi-language support (Azerbaijani and English) for the customer-facing portal

## 6.2 Out of Scope

The following items are explicitly excluded from the current project phase. These items have been discussed with stakeholders and deferred to future releases or separate projects to manage scope creep and ensure timely delivery of the core functionality.

- Mobile native applications (iOS/Android) — the solution will be web-based and mobile-responsive only

- Integration with third-party logistics providers for automated courier scheduling

- AI-powered return reason classification or automated refund approval

- Integration with customer loyalty programs or CRM systems

- Exchange-only workflows (the system will handle returns and refunds only in v1.0)

- Multi-currency support (all transactions will be in Azerbaijani Manat, AZN)

- Product warranty claim processing (separate module to be developed later)

- Integration with e-commerce platform (kontakthome.az) online order returns

# 7. Features / Functional Requirements

This section details the functional requirements of the Return Management System. Requirements are organized into four sub-categories: Business Requirements, Configuration Requirements, Use Cases, and Business Process Flows. Each requirement is uniquely identified using the REQ-XXX format to facilitate traceability throughout the project lifecycle, from design through development, testing, and deployment.

## 7.1 Business Requirements

| Req ID | Requirement Description | Priority | Category |
| --- | --- | --- | --- |
| REQ-101 | The system shall allow customers to submit return requests via a web portal by providing order number, contact email, and reason for return | Critical | Customer Portal |
| REQ-102 | The system shall automatically validate return eligibility based on the purchase date, product return policy, and product condition criteria | Critical | Validation Engine |
| REQ-103 | The system shall provide customers with a unique Return Merchandise Authorization (RMA) number upon successful return request submission | Critical | Return Processing |
| REQ-104 | The system shall allow store staff to view, approve, reject, or escalate pending return requests through a dedicated dashboard | Critical | Staff Dashboard |
| REQ-105 | The system shall send automated email and SMS notifications to customers at each stage of the return lifecycle | High | Notifications |
| REQ-106 | The system shall integrate with the existing ERP system to verify purchase details, update inventory upon return receipt, and trigger refund processing | Critical | ERP Integration |
| REQ-107 | The system shall provide real-time return status tracking for customers using the RMA number or order number | High | Customer Portal |
| REQ-108 | The system shall generate automated return shipping labels for logistics pickup | Medium | Logistics |
| REQ-109 | The system shall enforce role-based access control with distinct permission levels for staff, store managers, and administrators | Critical | Security |
| REQ-110 | The system shall provide a management analytics dashboard with key return metrics including volume, processing time, category breakdown, and trend analysis | High | Analytics |
| REQ-111 | The system shall support Azerbaijani and English languages for all customer-facing interfaces | Medium | Localization |
| REQ-112 | The system shall maintain a complete audit trail of all return-related actions including approvals, rejections, status changes, and refund transactions | High | Audit / Compliance |

## 7.2 Configuration Requirements

The following configuration requirements define the system settings and parameters that must be available to administrators for customizing the behavior of the Return Management System. These configuration options ensure that the system can adapt to changes in business rules, return policies, and operational requirements without requiring code-level modifications.

| Config ID | Configuration Item | Description | Editable By |
| --- | --- | --- | --- |
| CFG-01 | Return Policy Window | Defines the maximum number of days after purchase during which a return can be requested (default: 14 days) | Administrator |
| CFG-02 | Product Category Rules | Maps product categories to specific return conditions (e.g., opened electronics, sealed accessories) | Administrator |
| CFG-03 | Refund Method Priority | Defines the order of refund methods (original payment, store credit, bank transfer) | Administrator |
| CFG-04 | Notification Templates | Customizable email and SMS templates for each status change event | Store Manager |
| CFG-05 | Escalation Rules | Defines conditions under which return requests are automatically escalated (e.g., high-value products, repeat returns) | Administrator |
| CFG-06 | Store Operating Hours | Configurable operating hours per store for SLA calculation purposes | Store Manager |
| CFG-07 | Auto-Approval Threshold | Maximum product value below which returns are auto-approved (e.g., AZN 50) | Administrator |

## 7.3 Use Cases

The following use cases describe the primary interactions between the system actors and the Return Management System. Each use case defines a specific user goal, the preconditions required, the main success scenario, and the expected outcome. These use cases form the basis for user story development and acceptance criteria definition during the implementation phase.

### UC-01: Customer Submits Return Request

| Attribute | Details |
| --- | --- |
| Actor | Customer (unauthenticated) |
| Precondition | Customer has a valid purchase from Kontakt Home within the return policy window |
| Main Flow | 1. Customer navigates to the Return Portal. 2. Customer enters order number and email. 3. System validates purchase. 4. Customer selects item(s) to return and provides reason. 5. Customer uploads photos of product condition. 6. Customer selects preferred refund method. 7. Customer submits the request. 8. System generates RMA number. 9. System sends confirmation email with RMA number and instructions. |
| Postcondition | Return request is created with status ‘Pending Review’ and customer receives RMA number |

### UC-02: Store Staff Processes Return Request

| Attribute | Details |
| --- | --- |
| Actor | Store Staff / Store Manager |
| Precondition | Return request exists with status ‘Pending Review’ |
| Main Flow | 1. Staff logs into the Staff Dashboard. 2. Staff views pending return requests queue. 3. Staff selects a request and reviews details (photos, reason, product info). 4. Staff approves or rejects the request with a comment. 5. If approved, system updates status to ‘Approved – Awaiting Pickup’. 6. System notifies customer via email/SMS. 7. If rejected, system notifies customer with reason and appeal instructions. |
| Postcondition | Return request status is updated and customer is notified of the decision |

### UC-03: Manager Reviews Return Analytics

| Attribute | Details |
| --- | --- |
| Actor | Store Manager / Regional Manager / Administrator |
| Precondition | Return data exists in the system for the selected period |
| Main Flow | 1. Manager logs into the Analytics Dashboard. 2. Manager selects date range and filters (store, category, status). 3. System displays key metrics (total returns, avg. processing time, category breakdown). 4. Manager views trend charts and exports report to CSV/PDF. 5. Manager identifies anomalies and takes corrective actions. |
| Postcondition | Manager has actionable insights from return data for operational decisions |

## 7.4 Business Process Flows

The Return Management System digitizes and streamlines the end-to-end return workflow. The process begins when a customer initiates a return request through the online portal and concludes when the refund is processed and the inventory is updated in the ERP system. The following describes the To-Be (target) digital return process flow:

- Step 1 — Return Initiation: Customer submits a return request online with order details, product condition photos, and return reason. The system validates the request against return policy rules and purchase records in the ERP.

- Step 2 — Eligibility Check: The system automatically checks the return eligibility based on the purchase date, product category return rules, and any prior return history for the customer. Eligible requests are assigned an RMA number.

- Step 3 — Review & Approval: Store staff reviews the request via the dashboard, examining product photos and return reason. The staff member approves, rejects, or escalates the request based on predefined rules.

- Step 4 — Logistics Coordination: For approved returns, the system generates a return shipping label. The customer is notified with pickup instructions. For in-store returns, the customer is directed to the nearest store.

- Step 5 — Product Inspection: Upon receiving the returned product, store staff performs a physical inspection and updates the system with the inspection result. The status changes to ‘Received – Under Inspection’.

- Step 6 — Refund Processing: After a successful inspection, the system triggers the refund through the ERP. The refund method follows the configured priority (original payment method, store credit, or bank transfer).

- Step 7 — Inventory Update: The ERP updates the inventory status of the returned product (restocked, refurbished, or disposed) and the return record is marked as ‘Completed’ in the RMS.

- Step 8 — Analytics & Reporting: Return data is aggregated into the analytics dashboard, enabling management to track KPIs, identify trends, and make data-driven decisions about product quality and inventory management.

# 8. Non-Functional Requirements

Non-functional requirements define the quality attributes, constraints, and operational standards that the Return Management System must satisfy. These requirements ensure that the system is performant, reliable, secure, and usable, meeting the expectations of both internal users and external customers.

## 8.1 Performance Requirements

| NFR ID | Requirement | Target Metric |
| --- | --- | --- |
| NFR-P01 | Page load time for customer portal | <= 3 seconds under normal load |
| NFR-P02 | API response time for return request submission | <= 2 seconds for 95th percentile of requests |
| NFR-P03 | Concurrent user support | Support at least 200 concurrent users without degradation |
| NFR-P04 | Analytics dashboard data loading | <= 5 seconds for reports spanning up to 12 months |
| NFR-P05 | System uptime | 99.5% availability (excluding scheduled maintenance windows) |
| NFR-P06 | Scheduled maintenance window | Maximum 4 hours per month, announced 48 hours in advance |

## 8.2 Usability Requirements

| NFR ID | Requirement | Target Metric |
| --- | --- | --- |
| NFR-U01 | Customer return submission completion rate | >= 85% of initiated return requests should be completed without support |
| NFR-U02 | Staff onboarding time | New store staff should be able to process returns within 2 hours of training |
| NFR-U03 | Mobile responsiveness | All customer-facing pages must render correctly on devices with screen width >= 320px |
| NFR-U04 | Accessibility compliance | WCAG 2.1 Level AA compliance for all public-facing interfaces |
| NFR-U05 | Multi-browser support | Full support for Chrome (latest 2 versions), Firefox (latest 2), Safari (latest 2), Edge (latest 2) |

## 8.3 Security Requirements

| NFR ID | Requirement | Description |
| --- | --- | --- |
| NFR-S01 | Data encryption in transit | All data transmitted between client and server must use TLS 1.2 or higher |
| NFR-S02 | Data encryption at rest | Sensitive customer data (PII, payment info) must be encrypted using AES-256 |
| NFR-S03 | Authentication | Staff and admin access must use multi-factor authentication (MFA) |
| NFR-S04 | Session management | User sessions must timeout after 30 minutes of inactivity |
| NFR-S05 | Audit logging | All system actions must be logged with timestamp, user ID, and action details |
| NFR-S06 | Input validation | All user inputs must be validated and sanitized to prevent SQL injection and XSS attacks |
| NFR-S07 | Data retention | Return records must be retained for a minimum of 5 years per local regulatory requirements |

## 8.4 Training Requirements

To ensure successful adoption of the Return Management System across all store locations, a comprehensive training program must be developed and delivered prior to the system launch. The training program should cater to different user roles with tailored content for each group. Training materials must be available in both Azerbaijani and English to accommodate the diverse workforce.

| Training Target | Content | Duration | Delivery Method |
| --- | --- | --- | --- |
| Store Staff | Return processing workflow, dashboard navigation, common scenarios, escalation procedures | 2 hours | In-person workshop + video tutorials |
| Store Managers | Dashboard analytics, approval workflows, team management features, reporting | 3 hours | In-person workshop + hands-on lab |
| Customer Service | Handling customer inquiries about returns, RMA lookup, status updates, complaint resolution | 2 hours | Online training module |
| IT Support Team | System administration, troubleshooting, user management, configuration | 1 day | Technical documentation + hands-on lab |
| End Customers | Self-service return portal walkthrough, FAQ, video guide | Self-paced | Online help center, embedded tooltips |

## 8.5 Recovery Requirements

| NFR ID | Requirement | Description |
| --- | --- | --- |
| NFR-R01 | Backup frequency | Database backups must be performed every 6 hours with a minimum 30-day retention |
| NFR-R02 | Disaster recovery RTO | Recovery Time Objective: system must be restored within 4 hours of a critical failure |
| NFR-R03 | Disaster recovery RPO | Recovery Point Objective: maximum data loss of 6 hours (one backup cycle) |
| NFR-R04 | Failover mechanism | System must support automatic failover to a secondary server in case of primary server failure |

## 8.6 Storage Requirements

| NFR ID | Requirement | Description |
| --- | --- | --- |
| NFR-ST01 | Initial storage capacity | System must support at least 50 GB of storage for return records, images, and logs |
| NFR-ST02 | Image storage | Product condition photos must be stored with a maximum file size of 10 MB per image, supporting JPEG and PNG formats |
| NFR-ST03 | Scalability | Storage must be scalable to accommodate 100 GB within 2 years of deployment |
| NFR-ST04 | Document storage | Support for PDF receipt uploads with a maximum file size of 20 MB per document |

# 9. Reporting and Quality Assurance

## 9.1 Reporting Requirements

The Return Management System must provide comprehensive reporting capabilities to support data-driven decision-making at all levels of the organization. Reports should be available in both interactive dashboard format and exportable formats (CSV, PDF) for offline analysis and distribution. The reporting module must support scheduled report generation and distribution to designated stakeholders.

| Report Name | Description | Frequency | Audience |
| --- | --- | --- | --- |
| Daily Return Summary | Total returns received, processed, pending, and rejected for the current day | Daily (automated) | Store Managers |
| Weekly Return Analytics | Return volume by store, category, and reason; processing time trends | Weekly (automated) | Operations Team |
| Monthly Executive Dashboard | KPI summary: total returns, avg. processing time, CSAT, cost metrics | Monthly (automated) | Executive Sponsor |
| Exception Report | Returns exceeding SLA thresholds, high-value returns, escalation summaries | Real-time (on-demand) | Operations Manager |
| Product Return Rate Analysis | Top 20 returned products, category-level return rate trends, root cause indicators | Monthly | Purchasing / Quality |

## 9.2 Quality Assurance

Quality assurance for the Return Management System will follow industry-standard testing practices aligned with the Agile development methodology adopted by Kontakt Home’s IT team. The QA strategy encompasses multiple testing levels including unit testing, integration testing, system testing, performance testing, security testing, and User Acceptance Testing (UAT). All test cases will be documented, and defects will be tracked using a centralized issue tracking system with defined severity and priority classifications.

- Unit Testing: All individual components and modules will be tested by the development team with a minimum code coverage target of 80%.

- Integration Testing: End-to-end testing of system integrations, particularly with the ERP system, email/SMS gateways, and payment processing services.

- UAT: Business users from each stakeholder group will participate in structured UAT sessions with pre-defined test scripts covering all critical workflows.

- Performance Testing: Load testing and stress testing will be conducted to verify that the system meets all performance requirements under peak load conditions.

- Security Testing: Vulnerability scanning and penetration testing will be performed prior to deployment to identify and remediate security risks.

# 10. Delivery Schedule

The following delivery schedule outlines the planned phases and key milestones for the Product Return Process Digitization project. The timeline is based on an Agile development approach with 2-week sprint cycles. The estimated total project duration is 16 weeks from project kickoff to production deployment. The schedule assumes dedicated resources and timely stakeholder feedback throughout the project lifecycle.

| Phase | Activities | Duration | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1: Discovery | Requirements validation, stakeholder alignment, architecture design | Weeks 1–3 | Validated BRD/FRD, Solution Architecture Document |
| Phase 2: Design | UI/UX wireframes, database schema, API design, integration specifications | Weeks 3–5 | Wireframes, DB Schema, API Specification (OpenAPI 3.0) |
| Phase 3: Development Sprint 1–3 | Customer portal, staff dashboard, core return workflow | Weeks 5–11 | Working MVP with customer portal and staff dashboard |
| Phase 4: Development Sprint 4–5 | ERP integration, analytics dashboard, notifications | Weeks 11–15 | Fully integrated system with all features |
| Phase 5: Testing & UAT | System testing, performance testing, security testing, UAT | Weeks 15–17 | Test reports, defect resolution, UAT sign-off |
| Phase 6: Deployment | Production deployment, staff training, go-live monitoring | Weeks 17–18 | Live system, trained staff, hypercare support |

# 11. Other Requirements

In addition to the functional and non-functional requirements detailed above, the following requirements have been identified as important for the successful delivery and operation of the Return Management System. These requirements cover regulatory, operational, and contractual considerations.

- The system must comply with the Law of the Republic of Azerbaijan on Consumer Rights Protection, including the 14-day return policy for non-defective goods and the warranty obligations for defective products.

- The system must support data privacy principles aligned with local data protection regulations, ensuring that customer personal data is collected, processed, and stored only for the purposes stated in the privacy policy.

- All system interfaces must be available in Azerbaijani as the primary language, with English as the secondary language. The language selection should be user-configurable.

- The system must be deployable on Kontakt Home’s existing cloud infrastructure (preferred) or on-premise servers, depending on the IT team’s infrastructure assessment.

- Comprehensive user documentation and administrator manuals must be provided as part of the delivery, covering all system features, configuration options, and troubleshooting guides.

- A post-launch support period of 3 months (hypercare phase) must be included, during which the development team will provide priority bug fixes and stabilization support.

# 12. Constraints

The following constraints have been identified as factors that may limit the design, development, or deployment options for the Return Management System. These constraints must be considered when making architectural and implementation decisions throughout the project lifecycle.

| Constraint ID | Constraint | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| CON-01 | Budget is capped and approved for the defined scope only | Feature additions beyond v1.0 scope require additional approval | Prioritize ruthlessly using MoSCoW; defer non-essential features to v2.0 |
| CON-02 | Existing ERP system has limited API capabilities | Integration complexity may increase development time | Conduct early technical proof-of-concept for ERP integration |
| CON-03 | Store staff have varying levels of technical literacy | UI must be intuitive with minimal training required | Invest in UX design, conduct usability testing with real staff |
| CON-04 | Project deadline is fixed for Q3 2026 go-live | Limited flexibility for schedule extensions | Agile sprint methodology with continuous priority management |
| CON-05 | Internet connectivity may be unreliable in some regions | System must handle intermittent connectivity gracefully | Design for offline-capable features where feasible |

# 13. Assumptions

The following assumptions have been made during the preparation of this Business Requirement Document. These assumptions will be validated and updated throughout the project lifecycle as more information becomes available. If any of these assumptions prove to be invalid, the project scope, timeline, or budget may need to be revisited.

- The existing ERP system can provide the necessary APIs for purchase verification, inventory lookup, and refund triggering. If the ERP API is insufficient, a middleware layer will be developed.

- Kontakt Home’s IT team will provide dedicated development resources (minimum 2 developers, 1 QA engineer, 1 BA) for the project duration.

- Store managers and staff will allocate time for requirements validation, UAT participation, and training sessions as scheduled by the project team.

- The current return policy (14-day return window for non-defective goods) remains unchanged during the development phase.

- Customers will have access to the internet or mobile data to use the online return portal. In-store kiosks may be considered for customers without internet access.

- Third-party email and SMS gateway services will be available and reliable for sending automated notifications to customers.

- No significant changes to the organizational structure or business processes will occur during the project timeline that would invalidate the documented requirements.

# 14. Limitations

The following limitations define the known boundaries and constraints of the Return Management System as currently scoped. These limitations are not considered defects but rather deliberate scope decisions that may be addressed in future versions of the system.

- The v1.0 system will not support product exchange workflows — customers can only request refunds for returned products. Exchange functionality is planned for v2.0.

- The system will not integrate with the e-commerce platform (kontakthome.az) for online order returns in v1.0. E-commerce return integration requires a separate API contract with the platform vendor.

- AI-powered features such as automated return reason classification, fraud detection, and intelligent refund recommendations are excluded from v1.0 and may be evaluated for future releases.

- The analytics dashboard in v1.0 will provide retrospective reporting only. Predictive analytics and machine learning-based forecasting are deferred to future phases.

- The system is designed for the Azerbaijani market only. International deployment or multi-country support would require significant localization and regulatory compliance work.

# 15. Risks

A thorough risk assessment has been conducted to identify potential threats to the successful delivery of the Return Management System. Each risk has been evaluated based on its likelihood of occurrence and potential impact on the project. Mitigation strategies have been defined for each identified risk to reduce the probability and/or impact of the risk materializing.

| Risk ID | Risk Description | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| RSK-01 | ERP integration complexity exceeds initial estimates due to undocumented APIs | High | High | Conduct early proof-of-concept; allocate contingency time in Sprint 3–4 |
| RSK-02 | Key stakeholders are unavailable for timely feedback and sign-off | Medium | High | Establish fixed review cadence; escalate delays to executive sponsor |
| RSK-03 | Store staff resistance to adopting the new digital system | Medium | Medium | Involve store staff early in design; provide hands-on training and champions program |
| RSK-04 | Scope creep from additional feature requests during development | High | Medium | Strict change control process; prioritize using MoSCoW; defer to v2.0 where possible |
| RSK-05 | Data migration from legacy systems contains inconsistencies | Medium | Medium | Conduct thorough data audit before migration; build reconciliation tools |
| RSK-06 | Third-party service outages (email/SMS gateway) | Low | High | Implement retry mechanisms; maintain fallback notification channels |
| RSK-07 | Security vulnerabilities discovered during penetration testing | Low | Critical | Allocate 2 weeks buffer for remediation; engage external security consultant |

# 16. Glossary of Terms

The following glossary defines the key terms and abbreviations used throughout this Business Requirement Document. These definitions ensure a consistent understanding of terminology across all stakeholders involved in the project.

| Term / Abbreviation | Definition |
| --- | --- |
| BRD | Business Requirement Document — a formal document that outlines the business requirements for a project |
| FRD | Functional Requirements Document — detailed functional specifications derived from the BRD |
| RMA | Return Merchandise Authorization — a unique identifier assigned to each return request |
| RMS | Return Management System — the software solution being developed to digitize the return process |
| ERP | Enterprise Resource Planning — Kontakt Home’s existing backend system for business operations |
| CSAT | Customer Satisfaction Score — a metric used to measure customer satisfaction with the return experience |
| SLA | Service Level Agreement — defined performance targets for return processing time and quality |
| KPI | Key Performance Indicator — measurable metrics used to evaluate the success of the project |
| RBAC | Role-Based Access Control — a method of restricting system access based on user roles |
| UAT | User Acceptance Testing — the final phase of testing conducted by business users |
| MoSCoW | Must have, Should have, Could have, Won’t have — a prioritization technique for requirements |
| RPO | Recovery Point Objective — the maximum acceptable data loss measured in time |
| RTO | Recovery Time Objective — the maximum acceptable system downtime after a failure |
| AZN | Azerbaijani Manat — the official currency of the Republic of Azerbaijan |
| WCAG | Web Content Accessibility Guidelines — international standards for web accessibility |
| API | Application Programming Interface — a set of protocols for building and integrating software |