RDC Credit Laddering

Core Development Plan

Plain Go + SQL Server Express | 28 Steps | Faz A-H

# 1. Overview

RDC (Retail Digital Credit) is a credit laddering system that enables consumers to apply for loans through a multi-step digital process. The system is built using plain Go with SQL Server Express as the database, following a Handler-Service-Repository layered architecture. The development is organized into 8 phases (Faz A through H) comprising 28 implementation steps and 29 source files.

The core principle is interface-driven design: all external services (SMS, OTP, LW Provider covering 7+ services) are abstracted behind Go interfaces, enabling easy switching between mock and real implementations via environment variables. This approach allows development and testing to proceed independently of external service availability.

# 2. Tech Stack

| Component | Technology | Details |
| --- | --- | --- |
| Language | Go 1.21+ | No framework (net/http, database/sql) |
| Database | SQL Server Express | Port 1433, encrypt=disable |
| Driver | go-mssqldb | github.com/denisenkom/go-mssqldb |
| SMS Gateway | Softline | HTTP GET, errno-based response |
| Architecture | 3-Layer | Handler -> Service -> Repository |
| Config | Environment vars | .env file with fallback defaults |
| Testing | Mock providers | SMS, OTP, LW mock implementations |

# 3. Development Phases

## 3.1 Faz A: Project Structure + SMS Provider (Steps 1-5)

The foundation phase establishes the Go module, creates the SMS provider abstraction with Softline HTTP implementation, mock SMS provider, and config-driven factory pattern. This phase produces 5 files: go.mod, provider.go, softline.go, mock_provider.go, and factory.go under pkg/sms/. The Softline integration handles phone number normalization (+994 prefix removal), URL-encoded GET requests, and response parsing from the errno&errtext&message_id format.

## 3.2 Faz B: OTP Provider (Steps 6-9)

The OTP provider depends on the SMS provider for code delivery. It generates 6-digit codes with 120-second expiry, stores them in the database, enforces a maximum of 3 verification attempts, and deactivates previous codes when a new one is generated. Two implementations are provided: DBProvider (production, uses real SMS) and MockOTPProvider (always generates code 123456 for testing). The factory selects implementation based on LW_PROVIDER config.

## 3.3 Faz C: Application + Step 1 OTP Flow (Steps 10-14)

This phase creates the data models (Customer, LoanApplication), repositories (CustomerRepository with FindByPhone, FindByID, Create, HasPendingApplication; ApplicationRepository with full CRUD and status transitions), the ApplicationService (RequestOTP and VerifyOTP business logic), and corresponding HTTP handlers. The HasPendingApplication method ensures a customer cannot have multiple concurrent applications by checking for non-terminal statuses.

## 3.4 Faz D: Step 2 + Credit Engine (Steps 15-17)

The Credit Engine is split into two files for maintainability. credit_engine_check.go determines the check type (SIMPLE, STANDARD, DEEP) based on the requested amount and the check_type_config table with priority 1-3. credit_engine_score.go implements the scoring logic with different weight distributions per check type: SIMPLE uses only income ratio (0-100), STANDARD adds AKB Score (0-50 + 0-50), and DEEP includes credit history (0-40 + 0-30 + 0-30).

## 3.5 Faz E: LW Provider + Step 3 (Steps 18-21)

The LW Provider interface defines 9 methods abstracting 7+ external services: GetCustomerLoans, SetupCustomerLoans, CheckBlacklist, GetPersonalInfo, GetAkbScore, GetAkbHistory, GetAsanFinance, InitSimaKyc, and ApproveLoan. A mock implementation provides test data for all methods. Step 3 service handles SIMA KYC initiation and status checking, followed by MyGov/ASAN Finance income verification with debt ratio calculation.

## 3.6 Faz F: Step 4 + Status (Steps 22-24)

Step 4 combines income verification (AKB score retrieval), blacklist checking (immediate rejection if blacklisted), credit scoring via Credit Engine, and LW approval request/decision. The final status handler provides a single endpoint to check the current state of any application. The complete status flow spans 10 states from otp_pending through approved/rejected.

## 3.7 Faz G: Postman Collection (Steps 25-26)

A comprehensive Postman collection with 11 endpoints covering the complete application lifecycle, with variables for base_url and application_id to enable sequential testing.

## 3.8 Faz H: Main App + Migration Runner (Steps 27-28)

The main.go wires all dependencies: config loading, database connection, provider instantiation (SMS, OTP, LW), repository creation, service assembly, handler registration, and route mapping. The migration runner in cmd/migrate/ reads and executes SQL files against the configured database.

# 4. File Structure Summary

The complete project consists of 29 files organized under rdc/source/ with the following structure: config/ (1 file), migrations/ (1 file), pkg/sms/ (4 files), pkg/otp/ (4 files), pkg/lw/ (3 files), internal/model/ (1 file), internal/repository/ (2 files), internal/service/ (6 files), internal/handler/ (5 files), postman/ (1 file), plus main.go and cmd/migrate/main.go.

# 5. Known Gaps and Fixes

| Gap ID | Problem | Resolution |
| --- | --- | --- |
| C-1 | Customers table normalization | full_name, pin, serial, birth_date in customers |
| C-2 | HasPendingApplication wrong logic | NOT IN (approved, rejected) filter |
| C-3 | Migration runner DB name | Reads DB_NAME from config |
| C-4 | Credit Engine single file | Split into check + score files |
| C-5 | SERIAL parameter name | All code uses serial (not SERIA) |
| C-6 | Mock SMS missing time import | Added time package |
| C-7 | app.go missing SMS dependency | otp.NewProvider receives smsProvider |