RDC IT Task List

Implementation Tasks and Tracking

28 Steps | 8 Phases | 29 Files

# 1. Faz A: Project Structure + SMS Provider

| Step | Task | File | Status |
| --- | --- | --- | --- |
| 1 | Go module init, go-mssqldb dependency | go.mod, go.sum | Pending |
| 2 | SMS Provider interface definition | pkg/sms/provider.go | Pending |
| 3 | Softline HTTP SMS implementation | pkg/sms/softline.go | Pending |
| 4 | Mock SMS Provider | pkg/sms/mock_provider.go | Pending |
| 5 | SMS config-driven factory | pkg/sms/factory.go | Pending |

# 2. Faz B: OTP Provider

| Step | Task | File | Status |
| --- | --- | --- | --- |
| 6 | OTP Provider interface | pkg/otp/provider.go | Pending |
| 7 | DB-based OTP implementation with SMS | pkg/otp/db_provider.go | Pending |
| 8 | Mock OTP Provider (code: 123456) | pkg/otp/mock_provider.go | Pending |
| 9 | OTP config-driven factory | pkg/otp/factory.go | Pending |

# 3. Faz C: Application + Step 1

| Step | Task | File | Status |
| --- | --- | --- | --- |
| 10 | Customer Repository (CRUD + HasPending) | repository/customer_repo.go | Pending |
| 11 | Application Repository (CRUD + status) | repository/application_repo.go | Pending |
| 12 | Data models (Customer, LoanApplication) | model/models.go | Pending |
| 13 | Application Service (RequestOTP, VerifyOTP) | service/application_service.go | Pending |
| 14 | Application HTTP Handlers | handler/application_handler.go | Pending |

# 4. Faz D: Step 2 + Credit Engine

| Step | Task | File | Status |
| --- | --- | --- | --- |
| 15 | Credit Engine check type selection | service/credit_engine_check.go | Pending |
| 16 | Credit Engine scoring logic (3 types) | service/credit_engine_score.go | Pending |
| 17 | Step 2 Service + Handler (amount select) | service/step2_service.go, handler/step2_handler.go | Pending |

# 5. Faz E: LW Provider + Step 3

| Step | Task | File | Status |
| --- | --- | --- | --- |
| 18 | LW Provider interface (9 methods) | pkg/lw/provider.go | Pending |
| 19 | LW request/response models | pkg/lw/model.go | Pending |
| 20 | Mock LW Provider (all 9 methods) | pkg/lw/mock_provider.go | Pending |
| 21 | Step 3 Service + Handler (SIMA + MyGov) | service/step3_service.go, handler/step3_handler.go | Pending |

# 6. Faz F: Step 4 + Status

| Step | Task | File | Status |
| --- | --- | --- | --- |
| 22 | Step 4 Service (income + LW approval) | service/step4_service.go | Pending |
| 23 | Step 4 Handler (3 endpoints) | handler/step4_handler.go | Pending |
| 24 | Status Handler (application status) | handler/status_handler.go | Pending |

# 7. Faz G: Postman Collection

| Step | Task | File | Status |
| --- | --- | --- | --- |
| 25 | Postman collection JSON (11 endpoints) | postman/rdc_collection.json | Pending |
| 26 | Test all endpoints sequentially | Postman GUI | Pending |

# 8. Faz H: Main App + Migration

| Step | Task | File | Status |
| --- | --- | --- | --- |
| 27 | main.go with full dependency wiring | main.go | Pending |
| 28 | Migration runner | cmd/migrate/main.go | Pending |

# 9. Summary

| Metric | Value |
| --- | --- |
| Total Steps | 28 |
| Total Phases | 8 (Faz A-H) |
| Total Source Files | 29 |
| API Endpoints | 11 (+ 1 health check) |
| External Service Integrations | 7+ (via LW Provider) |
| Database Tables | 4 (3 core + 1 config) |
| Known Gaps (C-1 to C-7) | 7 (all resolved in plan) |