AS-IS / TO-BE

GAP ANALYSIS

────────────────────────────────────────

Kontakt Home

Return Management System (RMS)

Product Return & Exchange Process Digitization

Version 1.0

Date: April 26, 2026

Prepared by: Zamir Jamalov

Classification: Confidential

Table of Contents

Document Control

1. Executive Summary

2. Introduction and Methodology

2.1 Purpose

2.2 Scope

2.3 Methodology

2.4 Stakeholder Analysis

3. As-Is State Analysis

3.1 Current Process Overview

3.2 Current Process Flow (Detailed Steps)

3.3 Current Technology Landscape

3.4 Current Performance Metrics

3.5 Pain Points and Root Causes

4. To-Be State Analysis

4.1 Future Process Overview

4.2 Future Process Flow (Detailed Steps)

4.3 Target Technology Architecture

4.4 Target Performance Metrics

4.5 Expected Benefits

5. Gap Analysis

5.1 Process Gaps

5.2 Technology Gaps

5.3 Data Gaps

5.4 People and Skills Gaps

5.5 Organizational Gaps

5.6 Compliance and Regulatory Gaps

6. Gap Prioritization Matrix

6.1 Impact vs. Effort Analysis

6.2 Priority Rankings

7. Recommendations and Roadmap

7.1 Recommendations Summary

7.2 Implementation Roadmap

7.3 Risk Mitigation Strategies

8. Change Management Plan

9. Appendices

Document Control

| Attribute | Detail |
| --- | --- |
| Document Title | As-Is / To-Be Gap Analysis - Kontakt Home Return Management System |
| Document ID | RMS-GAP-001 |
| Version | 1.0 |
| Date | April 26, 2026 |
| Author | Zamir Jamalov |
| Status | Approved |
| Classification | Confidential |

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 0.1 | April 20, 2026 | Zamir Jamalov | Initial draft of as-is process analysis |
| 0.2 | April 23, 2026 | Zamir Jamalov | Added to-be process, gap identification, and recommendations |
| 1.0 | April 26, 2026 | Zamir Jamalov | Final version with prioritization matrix and change management plan |

1. Executive Summary

Kontakt Home, one of Azerbaijan's largest electronics retailers, currently processes over 500 product return requests per month through a predominantly manual, paper-based workflow that involves multiple handoffs between customer service, warehouse, finance, and management teams. This As-Is / To-Be Gap Analysis document provides a comprehensive assessment of the current return process, defines the target digital state, identifies the gaps between the two states, and presents a prioritized set of recommendations with an implementation roadmap.

The analysis reveals significant gaps across six dimensions: process efficiency, technology enablement, data visibility, people and skills, organizational alignment, and regulatory compliance. The most critical gaps identified include the absence of a centralized return management system, lack of real-time tracking for customers, manual and error-prone refund calculations, no data analytics capability for return trend analysis, and fragmented communication across departments. These gaps collectively result in an average return processing time of 12-15 business days, a customer satisfaction rate of only 62% for the return experience, and an estimated annual cost of inefficiency exceeding 180,000 AZN.

The proposed To-Be state envisions a fully digitized Return Management System (RMS) that automates validation, tracking, notifications, refund calculations, and analytics while integrating with the existing ERP system. The expected outcomes of closing the identified gaps include a 60% reduction in processing time (from 12-15 days to 3-5 days), a 95%+ customer satisfaction target, full data visibility for management decision-making, and an estimated annual cost saving of 120,000 AZN through process automation and error reduction.

This gap analysis serves as the foundational document for prioritizing implementation efforts and has informed the requirements defined in the BRD, FRD, SRS, User Stories, and Acceptance Criteria documents that have been prepared as part of this project.

2. Introduction and Methodology

2.1 Purpose

The purpose of this document is to systematically analyze the gap between Kontakt Home's current manual return process (As-Is state) and the proposed digitized Return Management System (To-Be state). By identifying and categorizing these gaps, this analysis provides the strategic foundation for prioritizing development efforts, allocating resources, and managing stakeholder expectations throughout the implementation project.

This document is intended for project sponsors, business stakeholders, the development team, and change management leads. It provides a shared understanding of the current pain points, the value proposition of the new system, and the specific changes required to achieve the desired future state. The gap analysis also serves as a baseline against which project progress and success can be measured during and after implementation.

2.2 Scope

This gap analysis covers the complete product return and exchange lifecycle at Kontakt Home, from the moment a customer initiates a return request through to final resolution (refund, exchange, or rejection). The scope includes all departments involved in the return process (customer service, warehouse, finance, management, IT) and all interaction channels (phone, email, in-store, online).

The analysis examines six primary dimensions:

- Process: Workflow steps, handoffs, decision points, cycle time, and throughput

- Technology: Systems, tools, automation levels, integration capabilities, and digital channels

- Data: Data collection, storage, accessibility, quality, analytics, and reporting

- People and Skills: Staff competencies, training needs, role clarity, and capacity

- Organizational: Governance, policies, accountability, performance measurement, and culture

- Compliance: Regulatory requirements, data protection, financial controls, and audit capabilities

Out of scope for this analysis: direct delivery/courier service integration, AI-based fraud detection, mobile native applications, and multi-language support beyond Azerbaijani and English.

2.3 Methodology

This gap analysis follows a structured methodology consisting of four phases:

- Phase 1 - As-Is Analysis: Current state assessment conducted through stakeholder interviews (12 interviews across 4 departments), process observation sessions (3 full-day shadowing sessions), documentation review (internal SOPs, return policy v3.2, financial records), and quantitative data analysis (6 months of historical return data from spreadsheets and ERP reports).

- Phase 2 - To-Be Definition: Future state definition based on industry best practices for retail return management, benchmarking against comparable electronics retailers in the region, stakeholder vision workshops (2 sessions with 8 participants each), and alignment with the BRD and FRD requirements.

- Phase 3 - Gap Identification: Systematic comparison of As-Is and To-Be states across the six dimensions listed in Section 2.2. Each gap was documented with a description, root cause analysis, impact assessment, and category classification.

- Phase 4 - Prioritization and Recommendations: Gaps ranked using a weighted scoring model considering business impact, implementation effort, technical complexity, and dependency relationships. Recommendations formulated with specific actions, responsible parties, and timeline estimates.

2.4 Stakeholder Analysis

The following stakeholders were involved in the gap analysis process through interviews, workshops, and review sessions:

| Stakeholder Group | Role in Process | Involvement Method | Key Concerns |
| --- | --- | --- | --- |
| Customer Service Team (8 agents) | First point of contact for return requests | Individual interviews, process observation | High workload, repetitive manual tasks, lack of customer visibility |
| Warehouse Team (6 staff) | Physical receiving and inspection of returns | Individual interviews, process observation | Paper-based processes, no mobile tools, inspection delays |
| Finance Team (3 staff) | Refund processing and reconciliation | Individual interviews, document review | Manual calculations, reconciliation errors, delayed reporting |
| Operations Management (2 managers) | Process oversight and performance monitoring | Workshops, document review | No real-time visibility, delayed reporting, no trend analysis |
| IT Department (2 staff) | System administration and integration | Individual interviews, technical assessment | Legacy ERP limitations, integration complexity, security |
| Customers (survey, n=200) | Return requestors | Online survey, focus group (10 participants) | Long processing times, lack of tracking, poor communication |

3. As-Is State Analysis

3.1 Current Process Overview

Kontakt Home currently processes product returns through a predominantly manual workflow that has evolved organically over the past several years without a systematic design. The process begins when a customer contacts the customer service team via phone call, email, or in-person visit to initiate a return. There is no online self-service option for submitting return requests.

The current process involves a minimum of 8 manual handoffs across 4 departments, with significant reliance on paper forms, email communications, and spreadsheet tracking. Each handoff introduces delays, potential for data entry errors, and loss of context. The average end-to-end processing time for a standard return is 12-15 business days, and there is no real-time visibility for customers or management into the status of individual return requests.

The process is governed by Kontakt Home's Internal Return Policy Document (Version 3.2, January 2026), which defines eligibility rules, timeframes, and refund policies. However, policy enforcement is inconsistent because agents must manually verify eligibility criteria against the policy document, and there is no automated validation mechanism. This leads to both false rejections (customer dissatisfaction) and false approvals (financial losses from non-eligible returns).

Key characteristics of the current state:

- No centralized system: Returns are tracked in Microsoft Excel spreadsheets maintained by individual agents, with no single source of truth

- Paper-based warehouse: Returned items are received and inspected using printed forms that are manually filed and stored in physical binders

- Manual communication: Customers receive updates only when they call to inquire; no proactive notifications are sent

- No analytics capability: Management has no visibility into return trends, category patterns, or financial impact without manual data compilation

- Error-prone refund processing: Refund amounts are calculated manually by finance staff using a calculator and paper forms, leading to occasional calculation errors

3.2 Current Process Flow (Detailed Steps)

The following detailed process flow documents the current As-Is state step by step, including the responsible actor, average duration, and pain points identified during process observation:

Step 1: Customer - Initiates contact with customer service via phone call, email, or in-store visit to request a return. Customer provides order information verbally or by showing a receipt. Agent records details manually on a paper return form.

Duration: 15-30 minutes for phone; 1-2 hours for email response

Pain Point: No online channel available; customer must contact during business hours (09:00-18:00). During peak periods, customers report wait times of 15-25 minutes on phone. Email responses take an average of 4 hours.

Step 2: Support Agent - Records return request details on a paper Return Request Form (Form RM-01). Details include: customer name, phone, email, order number, product SKU, purchase date, return reason, product condition description. Agent manually checks the return policy binder to verify basic eligibility (14-day window for standard returns).

Duration: 10-15 minutes per request

Pain Point: Paper form has no dropdowns or validation; data entry errors occur in approximately 8% of forms. Policy binder is a printed document that may not be up-to-date. No automated duplicate checking.

Step 3: Support Agent - Manually enters the return request into a shared Excel spreadsheet (returns-tracker-2026.xlsx) stored on a shared network drive. Assigns a sequential reference number (format: RR-MM-NNN). Sends a confirmation email to the customer manually using an email template.

Duration: 10-15 minutes

Pain Point: Shared spreadsheet is a single-file solution with no access control. Multiple agents editing simultaneously causes version conflicts. Customer confirmation emails are sent manually, sometimes forgotten during busy periods.

Step 4: Support Agent - Verifies return eligibility by checking: (a) purchase date against 14-day window, (b) product category against non-returnable list, (c) customer return history by searching email inbox for previous return emails. If eligibility is confirmed, the agent verbally instructs the customer to bring/send the product.

Duration: 15-25 minutes for complex cases

Pain Point: Customer return history is checked by searching the agent's email inbox, which is incomplete and unreliable. Non-returnable product list is maintained separately in a Word document. No systematic validation; decisions vary by agent experience.

Step 5: Customer - Brings the product to a Kontakt Home retail store or ships it via a courier service (customer arranges and pays for shipping). If in-store, the store staff receives the item and fills out a separate Store Receiving Form (Form SR-01). If shipped, the customer has no tracking mechanism.

Duration: 1-7 days (customer-dependent)

Pain Point: Customer bears shipping cost and has no return shipping label. In-store returns depend on customer's proximity to a retail location. No coordination between store receiving and the original return request.

Step 6: Warehouse Staff - Receives the returned item (either from store transfer or courier delivery). Visually inspects the item and assigns a condition grade on the Warehouse Inspection Form (Form WI-01). Form is filed in a physical binder organized by month. Warehouse staff contacts the support agent by phone or internal chat to update the return status.

Duration: 1-3 days after receipt

Pain Point: Inspection forms are paper-based with subjective grading criteria. Contacting support agent by phone/chat creates delays and no audit trail. Physical binder storage makes retrieval difficult for historical lookups. No photo documentation of item condition.

Step 7: Support Agent - Receives warehouse inspection result via phone/chat. Manually updates the Excel spreadsheet with the inspection outcome and condition grade. Calculates the refund amount based on the original purchase price and condition (manual calculation). For items requiring manager approval (grade C/D), the agent escalates via email.

Duration: 15-20 minutes

Pain Point: Manual refund calculation errors occur in approximately 3% of cases, leading to under-refunds or over-refunds. Escalation via email lacks urgency tracking. Excel update depends on agent availability.

Step 8: Finance Team - Receives the refund approval (via internal email or paper form). Processes the refund in the ERP system by manually entering the refund amount, original transaction reference, and customer details. Refund methods: credit card reversal (via bank portal), bank transfer (via online banking), or store credit (via POS system).

Duration: 1-3 business days per refund

Pain Point: Finance team processes refunds in batches, typically twice per week (Tuesdays and Thursdays). This adds 1-3 days of delay per return. Manual ERP data entry introduces errors. No reconciliation between refund amounts and return condition grades.

Step 9: Support Agent - Confirms refund completion by checking the ERP system or receiving a reply from finance via email. Calls or emails the customer to inform them that the refund has been processed. Closes the return request in the Excel spreadsheet.

Duration: 5-10 minutes per request

Pain Point: No proactive notification system; customer is informed only when they call or when the agent remembers to follow up. Excel spreadsheet is updated manually; sometimes requests remain open for weeks after completion.

3.3 Current Technology Landscape

The current technology environment supporting the return process is fragmented and consists primarily of generic office productivity tools rather than purpose-built systems:

| Tool / System | Purpose | Limitation |
| --- | --- | --- |
| Microsoft Excel | Return request tracking (shared spreadsheet) | No validation, no multi-user access control, version conflicts, limited to 65,000 rows, no reporting |
| Microsoft Outlook | Customer communication, internal escalations | No tracking of communication history per return, no automated notifications, no SLA monitoring |
| Microsoft Word | Policy document storage, non-returnable product list | Static documents requiring manual updates, no integration with process workflow |
| Paper Forms (RM-01, SR-01, WI-01) | Return requests, store receiving, warehouse inspection | No data validation, physical storage limitations, no search capability, prone to damage/loss |
| Shared Network Drive | File storage for return-related documents | No access control or audit trail, file version management issues, no backup guarantee |
| Kontakt Home ERP | Inventory management, financial transactions, customer data | Limited API access, no return-specific module, manual data re-entry required |
| Phone System (PBX) | Customer contact channel | No call recording for return-related calls, no IVR for self-service, no call analytics |

3.4 Current Performance Metrics

The following performance metrics have been compiled from 6 months of historical data (October 2025 - March 2026) and stakeholder interviews. These metrics represent the current baseline against which improvement will be measured:

| Metric | Current Value | Industry Benchmark | Target Gap |
| --- | --- | --- | --- |
| Average processing time | 12-15 business days | 3-5 business days | 9-12 days improvement needed |
| Monthly return volume | 500-600 requests | N/A (business-specific) | N/A |
| Customer satisfaction (return experience) | 62% | 85%+ | 23+ percentage points improvement |
| First-contact resolution rate | 35% | 70%+ | 35+ percentage points improvement |
| Return request error rate (data entry) | 8% | < 1% | 7+ percentage points reduction |
| Refund calculation error rate | 3% | 0% | 3 percentage points reduction |
| Proactive notification rate | 0% (customers call to check status) | 100% at key milestones | 100 percentage points improvement |
| Average customer calls per return | 2.3 calls | 0-1 calls | 1.3+ calls reduction |
| Management reporting availability | Monthly manual compilation (2 days effort) | Real-time dashboard | Complete capability gap |
| Return policy enforcement consistency | Estimated 75% (varies by agent) | 100% automated | 25 percentage points improvement |
| Cost per return processing | Estimated 35 AZN (labor + overhead) | 12-15 AZN (automated) | 20-23 AZN reduction |
| Annual return process cost | Estimated 252,000 AZN | 90,000-108,000 AZN | 144,000-162,000 AZN savings potential |

3.5 Pain Points and Root Causes

Through stakeholder interviews, process observation, and data analysis, the following critical pain points and their root causes have been identified:

| # | Pain Point | Severity | Root Cause | Affected Stakeholders |
| --- | --- | --- | --- | --- |
| PP-01 | Long processing times (12-15 days) frustrate customers and damage brand reputation | Critical | No centralized system; manual handoffs between 4 departments; batch processing by finance (2x/week) | Customers, Management |
| PP-02 | No visibility into return status for customers or management | Critical | No tracking system; spreadsheet updates are manual and irregular; no notification mechanism | Customers, Managers |
| PP-03 | Inconsistent policy enforcement across agents | High | No automated validation; policy document is static and printed; agents use judgment calls | Customers, Finance |
| PP-04 | Refund calculation errors cause financial losses and customer complaints | High | Manual calculation using calculator; no automated link between condition grade and refund amount | Finance, Customers |
| PP-05 | No return trend data available for management decision-making | High | Data exists only in spreadsheets; no analytics tools; manual compilation takes 2 days | Management |
| PP-06 | Paper-based warehouse inspection is slow and lacks documentation | Medium | No digital inspection tools; physical form filing; no photo documentation requirement | Warehouse, Agents |
| PP-07 | High agent workload on repetitive manual tasks | Medium | No automation for validation, status updates, or notifications; every step requires manual effort | Agents, HR |
| PP-08 | Customer communication is reactive, not proactive | High | No notification system; agents update customers only when asked; confirmation emails sometimes missed | Customers, Agents |
| PP-09 | Duplicate return requests for the same product are not prevented | Medium | No system-level duplicate detection; agents must manually check Excel history | Agents, Finance |
| PP-10 | No audit trail for process changes or financial transactions | High | Paper-based forms with no modification tracking; email communications scattered across inboxes | Finance, Compliance |

4. To-Be State Analysis

4.1 Future Process Overview

The proposed To-Be state replaces the current manual, fragmented workflow with a centralized, automated Return Management System (RMS). The new system provides a customer self-service portal for return request submission and tracking, an automated validation engine for policy enforcement, a digital warehouse receiving module with barcode scanning, an integrated refund processing workflow with ERP synchronization, and a comprehensive analytics dashboard for management reporting.

The To-Be process reduces human intervention to exception handling and quality-driven decision points, while automating all repetitive, rule-based activities. The number of manual handoffs is reduced from 8 to 2-3 (customer submission, warehouse inspection decision, and manager escalation for edge cases). All standard returns follow a fully automated path from submission through refund, with system-generated notifications at every milestone.

Key characteristics of the To-Be state:

- Centralized web-based system: Single source of truth for all return requests, accessible via web browser from any location

- Customer self-service portal: Online return submission, real-time status tracking, and document download available 24/7

- Automated validation engine: Configurable business rules enforced consistently for every return request

- Digital warehouse workflow: Mobile-optimized receiving and inspection module with barcode scanning and photo documentation

- Integrated refund processing: Automated calculations with ERP synchronization; daily (not batch) processing

- Proactive multi-channel notifications: Email and SMS at every key milestone, reducing inbound customer inquiries by 80%+

- Real-time analytics: Management dashboard with KPIs, trend charts, and exportable reports available on demand

4.2 Future Process Flow (Detailed Steps)

The following process flow documents the target To-Be state, highlighting the automation level and improvement at each step:

Step 1: Customer - Navigates to the Kontakt Home return portal (available 24/7 via web browser). Enters order number and email for order verification. System automatically retrieves order details from ERP. Customer selects product, return reason, provides condition description, uploads photos, and selects preferred resolution (refund or exchange).

Duration: 3-5 minutes

Improvement: Self-service replaces phone/in-store dependency; available 24/7; automated order verification instead of manual agent check.

Step 2: System (Automated) - Automatically validates the return request against all business rules: return window (14 days), product category (non-returnable list), warranty status, customer return history threshold, and product condition requirements. Generates an approval, rejection, or escalation decision with a detailed reason.

Duration: Under 5 seconds

Improvement: Fully automated; 100% consistent policy enforcement; immediate decision instead of 15-25 minute manual check.

Step 3: System (Automated) - Generates a unique RMA number (format: RMA-YYYY-NNNNNN) for approved requests. Creates a return shipping label (PDF) with company return address, customer address, RMA barcode, and shipping instructions. Sends approval/RMA email and SMS to the customer within 5 minutes.

Duration: Under 2 seconds

Improvement: Instant RMA generation; shipping label provided (customer no longer pays for return shipping in most cases); proactive notification replaces manual follow-up.

Step 4: Customer - Prints the return shipping label, packages the product, and ships it using the provided label (or drops off at a designated location). Customer can track the return status online at any time using the RMA number.

Duration: Customer-dependent (typically 2-5 days)

Improvement: Branded shipping label provided; real-time tracking page replaces calling the contact center; no shipping cost for customer.

Step 5: Warehouse Staff - Receives returned package and scans the RMA barcode using a mobile device or barcode scanner. System displays expected item details for verification. Staff performs visual quality inspection using the digital inspection form (with photo capture). Assigns a condition grade (A/B/C/D) and the system recommends disposition (restock/approve/dispose).

Duration: 5-10 minutes

Improvement: Mobile-optimized digital form replaces paper; barcode scanning auto-populates data; standardized grading criteria with photo evidence; system recommends disposition automatically.

Step 6: System (Automated) - Based on the inspection grade and disposition, the system automatically calculates the refund amount (full, partial, or store credit with 5% bonus). For partial refunds (grade C/D), the system routes to a manager for approval. Upon approval (automatic for grade A/B, manual for C/D), the system submits the refund request to the ERP financial module via API.

Duration: Under 1 minute (auto); 1-4 hours (escalated)

Improvement: Automated calculation eliminates 3% error rate; ERP integration replaces manual data re-entry; daily processing replaces batch processing (2x/week).

Step 7: System (Automated) - Receives ERP confirmation of refund processing. Automatically updates return status to 'Completed'. Sends refund confirmation email and SMS to the customer with refund amount, payment method, and transaction reference. Generates and stores refund confirmation document.

Duration: Under 5 minutes of ERP confirmation

Improvement: Proactive notification eliminates customer's need to call; automatic status update ensures tracking accuracy; all communications logged for audit.

System (Automated) - Throughout the entire process, the analytics engine continuously aggregates return data, updates management dashboards in near-real-time (15-minute refresh), and generates automated reports for trend analysis, financial impact assessment, and operational efficiency metrics.

4.3 Target Technology Architecture

The To-Be state introduces a purpose-built technology stack designed for the specific needs of return management at Kontakt Home. The architecture follows modern web application patterns with a clear separation between presentation, application, integration, and data layers.

| Layer | Technology (Recommended) | Purpose | Replaces |
| --- | --- | --- | --- |
| Presentation (Customer Portal) | Responsive Web App (HTML5/CSS3/JavaScript Framework) | Self-service return submission and tracking | Phone calls, email, paper forms |
| Presentation (Agent Console) | Web Dashboard Application | Request processing, queue management | Excel spreadsheets, paper forms |
| Presentation (Warehouse Module) | Mobile-Optimized Web App | Receiving, inspection, disposition | Paper WI-01 forms, phone calls to agents |
| Application (Core) | Node.js / Python Backend API | Business logic, validation, workflow orchestration | Manual agent decisions, policy binder |
| Integration (ERP Adapter) | REST API Client with retry logic | Bidirectional data sync with ERP | Manual ERP data entry |
| Integration (Notifications) | Email (SMTP) + SMS Gateway APIs | Automated multi-channel notifications | Manual phone/email follow-ups |
| Data (Primary DB) | PostgreSQL Relational Database | Structured data storage with full ACID compliance | Excel spreadsheets, paper forms |
| Data (Cache) | Redis In-Memory Cache | Performance optimization for frequently accessed data | N/A (new capability) |
| Data (File Storage) | S3-Compatible Object Storage | Document storage (labels, reports, photos) | Physical binders, shared drive |
| Analytics | Embedded Analytics Engine | Real-time dashboards and exportable reports | Monthly manual Excel compilation |

4.4 Target Performance Metrics

The following target metrics define the expected performance of the To-Be state. These targets are based on industry benchmarks for comparable electronics retailers and the specific operational improvements enabled by the proposed system:

| Metric | Current (As-Is) | Target (To-Be) | Improvement |
| --- | --- | --- | --- |
| Average processing time | 12-15 business days | 3-5 business days | 60-75% reduction |
| Customer satisfaction (return experience) | 62% | 90%+ | 28+ percentage points |
| First-contact resolution rate | 35% | 85%+ | 50 percentage points |
| Return request error rate | 8% | < 1% | 87% reduction |
| Refund calculation error rate | 3% | 0% | 100% elimination |
| Proactive notification rate | 0% | 100% | From zero to full coverage |
| Average customer calls per return | 2.3 calls | 0-0.3 calls | 87-100% reduction |
| Management reporting availability | Monthly (2 days compilation) | Real-time dashboard | From monthly manual to continuous |
| Policy enforcement consistency | ~75% | 100% | 25 percentage points |
| Cost per return processing | ~35 AZN | ~12-15 AZN | 57-66% reduction |
| Annual return process cost | ~252,000 AZN | ~72,000-90,000 AZN | 144,000-180,000 AZN savings |
| Return fraud detection | None (manual spot checks) | Automated threshold-based detection | New capability |

4.5 Expected Benefits

The transition from the As-Is to To-Be state is expected to deliver the following benefits, categorized by stakeholder group:

Customer Benefits:

- Self-service portal available 24/7, eliminating dependency on business hours and phone wait times

- Real-time status tracking reduces anxiety and eliminates the need for follow-up calls

- Automated notifications keep customers informed at every milestone without requiring proactive inquiry

- Provided return shipping labels simplify the return shipping process and reduce customer effort

- Faster processing (3-5 days vs. 12-15 days) significantly improves the overall return experience

- Consistent and fair policy enforcement builds trust and reduces disputes

Operational Benefits:

- Automated validation eliminates 15-25 minutes of manual eligibility checking per request

- Digital warehouse module reduces inspection processing time from 1-3 days to 5-10 minutes

- ERP integration eliminates manual data re-entry and reduces processing errors to near zero

- Role-based dashboards provide each team member with the information they need without searching

- Automated notifications reduce inbound customer inquiry calls by an estimated 80%

Financial Benefits:

- Annual cost savings of 144,000-180,000 AZN through process automation and error elimination

- Refund calculation error elimination prevents direct financial losses from incorrect refunds

- Improved customer satisfaction drives higher retention rates and repeat purchase behavior

- Return trend analytics enable proactive product quality improvements and inventory optimization

Strategic Benefits:

- Data-driven return insights inform product sourcing, quality control, and vendor management decisions

- Modern digital capabilities enhance brand perception and competitive positioning in the market

- Scalable architecture supports business growth without proportional headcount increases

- Comprehensive audit trail strengthens regulatory compliance and financial governance

5. Gap Analysis

This section presents the detailed gap analysis across all six dimensions. Each gap is identified with a unique ID, categorized by dimension, described with its root cause, and assessed for business impact.

5.1 Process Gaps

| Gap ID | Process Area | As-Is State | To-Be State | Gap Description | Impact |
| --- | --- | --- | --- | --- | --- |
| GAP-P01 | Return Request Initiation | Phone/email/in-store only; available 09:00-18:00 | Online self-service portal; 24/7 availability | No digital channel for customers to initiate returns; creates bottleneck at contact center | Critical |
| GAP-P02 | Eligibility Validation | Manual policy check by agent; 15-25 min; inconsistent | Automated rule engine; < 5 sec; 100% consistent | No systematic validation; policy enforcement varies by agent experience and judgment | Critical |
| GAP-P03 | RMA and Tracking | Sequential number in Excel; no customer tracking | Unique RMA with real-time online tracking | No unique tracking mechanism; customers cannot check status without calling | Critical |
| GAP-P04 | Customer Communication | Reactive; customer calls to check; no notifications | Proactive; automated email/SMS at every milestone | No notification system; customers receive updates only when they initiate contact | High |
| GAP-P05 | Warehouse Receiving | Paper forms; manual phone call to agent; no photos | Digital mobile form; barcode scan; photo evidence | Paper-based inspection process is slow, lacks documentation, and creates handoff delays | High |
| GAP-P06 | Refund Processing | Manual calculation; batch processing (2x/week) | Automated calculation; daily ERP-integrated processing | Manual calculations cause 3% error rate; batch processing adds 1-3 days delay | Critical |
| GAP-P07 | Exchange Workflow | No systematic exchange process; handled case-by-case | Structured exchange with inventory check and price difference handling | Exchange requests are managed ad-hoc without standardization or inventory verification | Medium |
| GAP-P08 | Process Standardization | Process varies by agent; no SOP enforcement | System-enforced workflow with defined steps and decision points | No standardization mechanism; process quality depends entirely on individual agent behavior | High |

5.2 Technology Gaps

| Gap ID | Technology Area | As-Is State | To-Be State | Gap Description | Impact |
| --- | --- | --- | --- | --- | --- |
| GAP-T01 | Return Management System | No system exists; Excel spreadsheet tracking | Purpose-built web-based RMS | Complete absence of a dedicated system for return lifecycle management | Critical |
| GAP-T02 | ERP Integration | Manual data re-entry between systems | Bidirectional REST API integration | No automated data exchange with ERP; all data must be manually transferred | Critical |
| GAP-T03 | Mobile Capabilities | No mobile tools for warehouse or field staff | Mobile-optimized web app for warehouse module | Warehouse staff have no digital tools; all work is paper-based | High |
| GAP-T04 | Notification System | Manual email composition per customer | Automated multi-channel notification engine | No automated communication capability; every notification is composed and sent manually | High |
| GAP-T05 | Document Generation | Manual document creation using Word/Excel templates | Automated PDF generation (labels, reports, confirmations) | No automated document generation; every document is created manually | Medium |
| GAP-T06 | Barcode/Scanning | No scanning capability for return items | Barcode scanning for RMA labels and product identification | No scanning infrastructure; all item identification is manual text entry | Medium |
| GAP-T07 | Analytics Platform | Monthly manual Excel report compilation (2 days) | Real-time analytics dashboard with exportable reports | No analytics capability; management reporting requires manual effort with significant delay | High |

5.3 Data Gaps

| Gap ID | Data Area | As-Is State | To-Be State | Gap Description | Impact |
| --- | --- | --- | --- | --- | --- |
| GAP-D01 | Central Data Repository | Data scattered across Excel, email, paper forms | Centralized relational database (PostgreSQL) | No single source of truth; data fragmentation makes reporting and analysis impossible | Critical |
| GAP-D02 | Return History Tracking | Incomplete history in agent email inboxes | Complete digital history with full audit trail | Customer return history is not systematically tracked; fraud detection impossible | High |
| GAP-D03 | Return Analytics Data | No structured data for analytics | Structured data enabling trend analysis, category insights, and financial impact | No ability to analyze return patterns; management decisions are intuition-based | High |
| GAP-D04 | Inspection Documentation | Paper forms filed in physical binders | Digital records with photos, stored and searchable | Inspection data is stored on paper; retrieval is slow and search is impossible | Medium |
| GAP-D05 | Financial Reconciliation | Manual comparison between refund records and ERP | Automated reconciliation via ERP integration | No systematic reconciliation; discrepancies may go undetected for months | High |
| GAP-D06 | Product Return Patterns | Not tracked or analyzed | Category-level, product-level, and seasonal trend analysis | No visibility into which products or categories have the highest return rates | Medium |

5.4 People and Skills Gaps

| Gap ID | Skills Area | As-Is State | To-Be State | Gap Description | Impact |
| --- | --- | --- | --- | --- | --- |
| GAP-SK01 | Digital Process Skills | Staff trained on manual paper-based processes | Staff proficient with digital tools and automated workflows | Current staff need training on web-based tools, digital inspection forms, and dashboard usage | Medium |
| GAP-SK02 | Data Literacy | Limited data analysis skills; Excel-only | Ability to interpret dashboards and use data for decisions | Managers and team leads need training to leverage analytics for operational improvement | Medium |
| GAP-SK03 | IT Administration | No dedicated RMS administrator | Admin role for system configuration, user management, monitoring | IT staff need training on RMS administration, policy configuration, and troubleshooting | Medium |

5.5 Organizational Gaps

| Gap ID | Organizational Area | As-Is State | To-Be State | Gap Description | Impact |
| --- | --- | --- | --- | --- | --- |
| GAP-O01 | Process Ownership | No clear process owner for returns | Defined process owner (Operations Manager) | No single accountability for return process performance; improvements are reactive | High |
| GAP-O02 | Performance Metrics | No formal KPIs for return process | Defined KPIs tracked on dashboard | No formal measurement of return process performance; improvement is not data-driven | High |
| GAP-O03 | Escalation Workflow | Informal escalation via email or phone | Formal escalation queue with SLA tracking | Escalations are handled ad-hoc with no tracking, priority management, or SLA | Medium |
| GAP-O04 | Cross-Department Coordination | Informal coordination via phone and email | System-coordinated workflows with automatic handoffs | Department handoffs depend on individual relationships; no systematic coordination | Medium |

5.6 Compliance and Regulatory Gaps

| Gap ID | Compliance Area | As-Is State | To-Be State | Gap Description | Impact |
| --- | --- | --- | --- | --- | --- |
| GAP-C01 | Audit Trail | No systematic audit trail; paper forms with no tracking | Complete digital audit trail for all actions | No ability to trace who did what, when, and why; compliance risk during audits | Critical |
| GAP-C02 | Data Protection | Customer data in shared Excel and email with no encryption | Encrypted data storage with RBAC and access logging | Customer personal data is not adequately protected; data breach risk exists | High |
| GAP-C03 | Financial Compliance | Manual refund processing with no transaction logging | Automated processing with full transaction logging and reconciliation | Financial transactions lack proper documentation; compliance with accounting standards is at risk | High |
| GAP-C04 | Document Retention | Paper forms stored in binders; no retention policy enforcement | Digital storage with 7-year automated retention policy | Physical documents are at risk of loss, damage, or destruction; no systematic retention | Medium |

6. Gap Prioritization Matrix

6.1 Impact vs. Effort Analysis

Each identified gap has been assessed on two dimensions: business impact (the potential benefit of closing the gap) and implementation effort (the resources, time, and complexity required). This analysis informs the prioritization of implementation activities and helps optimize resource allocation.

| Gap ID | Gap Description | Business Impact | Implementation Effort | Priority |
| --- | --- | --- | --- | --- |
| GAP-P01 | Online self-service return portal | Critical | Medium | P1 |
| GAP-P02 | Automated eligibility validation | Critical | Medium | P1 |
| GAP-P03 | RMA with real-time tracking | Critical | Low | P1 |
| GAP-P04 | Automated notification system | High | Low | P1 |
| GAP-P06 | Automated refund processing | Critical | High | P1 |
| GAP-T01 | Purpose-built RMS | Critical | High | P1 |
| GAP-T02 | ERP API integration | Critical | High | P1 |
| GAP-D01 | Central data repository | Critical | Medium | P1 |
| GAP-C01 | Digital audit trail | Critical | Low | P1 |
| GAP-P05 | Digital warehouse module | High | Medium | P2 |
| GAP-T03 | Mobile capabilities | High | Medium | P2 |
| GAP-T05 | Automated document generation | Medium | Low | P2 |
| GAP-T06 | Barcode scanning | Medium | Low | P2 |
| GAP-D02 | Return history tracking | High | Low | P2 |
| GAP-D03 | Return analytics data | High | Medium | P2 |
| GAP-D05 | Financial reconciliation | High | Medium | P2 |
| GAP-O01 | Process ownership definition | High | Low | P2 |
| GAP-O02 | Performance KPIs | High | Low | P2 |
| GAP-C02 | Data protection compliance | High | Medium | P2 |
| GAP-C03 | Financial compliance | High | Medium | P2 |
| GAP-P07 | Structured exchange workflow | Medium | Medium | P3 |
| GAP-P08 | Process standardization | High | Medium | P2 |
| GAP-T07 | Analytics dashboard | High | High | P3 |
| GAP-D04 | Digital inspection records | Medium | Low | P3 |
| GAP-D06 | Product return patterns | Medium | Medium | P3 |
| GAP-SK01 | Digital skills training | Medium | Medium | P2 |
| GAP-SK02 | Data literacy training | Medium | Low | P3 |
| GAP-SK03 | IT admin training | Medium | Low | P3 |
| GAP-O03 | Formal escalation workflow | Medium | Low | P3 |
| GAP-O04 | Cross-dept coordination | Medium | Medium | P3 |
| GAP-C04 | Document retention policy | Medium | Low | P3 |

6.2 Priority Rankings

Based on the impact vs. effort analysis, gaps have been grouped into three priority tiers:

| Priority | Description | # Gaps | Timeline | Key Deliverables |
| --- | --- | --- | --- | --- |
| P1 - Critical | Must be addressed in Phase 1; core functionality without which the system cannot operate | 9 gaps | Sprint 1-3 (Weeks 1-9) | Self-service portal, validation engine, RMA/tracking, notifications, refund processing, RMS core, ERP integration, database, audit trail |
| P2 - High | Should be addressed in Phase 1 or early Phase 2; significantly enhances value and compliance | 12 gaps | Sprint 3-5 (Weeks 5-13) | Warehouse module, mobile, document generation, analytics data, reconciliation, KPIs, data protection, compliance, training |
| P3 - Medium | Addressed in Phase 2; enhances capability but not required for initial launch | 11 gaps | Phase 2 (Post-Launch) | Exchange workflow, full analytics dashboard, return pattern analysis, escalation formalization, advanced training |

7. Recommendations and Roadmap

7.1 Recommendations Summary

Based on the comprehensive gap analysis, the following recommendations are made to guide the implementation of the Kontakt Home Return Management System:

| # | Recommendation | Addresses Gaps | Priority | Owner |
| --- | --- | --- | --- | --- |
| R-01 | Develop and deploy a customer self-service web portal for return request submission with automated order verification, photo upload, and confirmation | GAP-P01, GAP-T01 | P1 | Development Team |
| R-02 | Implement an automated eligibility validation engine with configurable business rules that enforces return policy consistently for every request | GAP-P02, GAP-P08 | P1 | Development Team |
| R-03 | Implement RMA number generation and real-time online status tracking accessible to customers and internal staff | GAP-P03 | P1 | Development Team |
| R-04 | Deploy a multi-channel notification engine (email + SMS) that sends automated status updates at every process milestone | GAP-P04, GAP-T04 | P1 | Development Team |
| R-05 | Develop a mobile-optimized warehouse receiving module with barcode scanning, digital inspection forms, photo capture, and disposition workflows | GAP-P05, GAP-T03, GAP-T06 | P2 | Development Team |
| R-06 | Implement automated refund calculation and ERP-integrated processing to eliminate manual calculations and batch delays | GAP-P06, GAP-T02, GAP-D05 | P1 | Development Team + Finance |
| R-07 | Design and deploy a real-time analytics dashboard with KPIs, trend charts, and exportable reports for management use | GAP-D03, GAP-D06, GAP-T07, GAP-O02 | P3 | Development Team |
| R-08 | Implement a structured exchange workflow with real-time inventory verification and price difference handling | GAP-P07 | P3 | Development Team |
| R-09 | Establish a centralized PostgreSQL database as the single source of truth for all return data with complete audit trail | GAP-D01, GAP-D02, GAP-D04, GAP-C01 | P1 | Development Team + IT |
| R-10 | Implement RBAC-based access control, data encryption, and comprehensive audit logging to meet compliance requirements | GAP-C02, GAP-C03, GAP-C04 | P2 | Development Team + IT |
| R-11 | Develop and deliver a comprehensive training program for all user roles (agents, warehouse, managers, admins) | GAP-SK01, GAP-SK02, GAP-SK03 | P2 | BA + Training Lead |
| R-12 | Define process ownership, formal escalation procedures, and cross-department coordination protocols | GAP-O01, GAP-O03, GAP-O04 | P2 | Operations Manager + BA |

7.2 Implementation Roadmap

The following roadmap outlines the phased implementation plan aligned with the gap priorities and sprint planning recommendations defined in the User Stories document:

| Phase | Timeline | Focus | Gaps Closed | Key Milestones |
| --- | --- | --- | --- | --- |
| Phase 1A: Foundation | Sprint 1-2 (Weeks 1-6) | Core return submission, validation, and RMA generation | GAP-P01, GAP-P02, GAP-P03, GAP-T01, GAP-D01 | Customer portal live; validation engine operational; RMA generation active |
| Phase 1B: Core Operations | Sprint 3-4 (Weeks 5-10) | Notifications, warehouse module, refund processing, ERP integration | GAP-P04, GAP-P05, GAP-P06, GAP-T02, GAP-T04, GAP-T05, GAP-T06 | Notification engine live; warehouse module deployed; ERP integration active; refund automation operational |
| Phase 1C: Compliance & Training | Sprint 5-6 (Weeks 9-14) | Security, audit trail, user management, training delivery | GAP-C01, GAP-C02, GAP-C03, GAP-SK01, GAP-SK03, GAP-O01, GAP-O02 | RBAC enforced; audit trail active; training delivered to all roles; KPIs defined |
| Phase 2A: Enhancement | Sprint 7-9 (Weeks 13-19) | Analytics dashboard, exchange workflow, advanced reporting | GAP-P07, GAP-P08, GAP-T07, GAP-D03, GAP-D06, GAP-O03, GAP-O04 | Analytics dashboard live; exchange workflow deployed; formal escalation in place |
| Phase 2B: Optimization | Sprint 10-12 (Weeks 19-26) | Process optimization, advanced analytics, continuous improvement | GAP-D04, GAP-D05, GAP-D06, GAP-SK02, GAP-C04 | Full analytics capability; return pattern analysis; data literacy training; document retention enforced |

7.3 Risk Mitigation Strategies

The following risks have been identified in relation to closing the identified gaps, along with mitigation strategies:

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| ERP API unavailability delays integration testing | Medium | High | Early engagement with ERP vendor; mock API development for parallel testing; flexible sprint planning to accommodate delays |
| Staff resistance to digital workflow change | High | Medium | Comprehensive training program; change champions identified per department; phased rollout with parallel operation period |
| Data migration from spreadsheets/paper to new system | Medium | Medium | Dedicated data migration sprint; data quality assessment and cleansing; parallel operation for 2 weeks post-launch |
| Customer adoption of self-service portal below expectations | Medium | Medium | In-store and email promotion of new portal; clear instructions in packaging; contact center proactive guidance |
| Scope creep from stakeholder change requests | High | High | Formal change request process; clear Phase 1/Phase 2 scope boundaries; change control board with BA, PM, and PO |
| Performance issues under production load | Low | High | Load testing in Sprint 4-5; performance monitoring tools deployed before go-live; rollback plan documented |

8. Change Management Plan

Transitioning from the As-Is manual process to the To-Be digitized system represents a significant organizational change for all stakeholder groups. A structured change management plan is essential to ensure successful adoption, minimize resistance, and realize the projected benefits. The following plan outlines the key change management activities:

8.1 Stakeholder Communication Plan

| Stakeholder | Communication Channel | Frequency | Key Messages | Responsible |
| --- | --- | --- | --- | --- |
| Senior Leadership | Executive briefing, email summary | Bi-weekly during development | Project progress, risk status, ROI projection | Project Manager |
| Department Managers | Workshop, email updates | Weekly during development | Impact on their team, timeline, training schedule | BA / PM |
| Customer Service Agents | Team meetings, hands-on demos | Weekly from Sprint 3 onward | How the new system makes their job easier, training schedule | BA / Training Lead |
| Warehouse Staff | Team meetings, hands-on demos | Weekly from Sprint 4 onward | New mobile tools, simplified inspection process, training | BA / Training Lead |
| Finance Team | Meetings, documentation review | Bi-weekly from Sprint 3 | Automated refund process, ERP integration, reconciliation improvements | BA / Finance Lead |
| Customers | Website banner, email campaign, in-store signage | Pre-launch (2 weeks before) | New self-service return portal, benefits, how to use | Marketing / CS |

8.2 Training Plan

| Role | Training Type | Duration | Timing | Materials |
| --- | --- | --- | --- | --- |
| Support Agent | Hands-on workshop + e-learning | 4 hours | Sprint 5 (2 weeks before go-live) | User guide, video tutorials, quick reference card |
| Warehouse Staff | Hands-on workshop + on-site coaching | 3 hours + 1 week coaching | Sprint 5 (2 weeks before go-live) | Mobile app guide, inspection checklist, video demos |
| Manager | Dashboard training + e-learning | 2 hours | Sprint 5-6 | Analytics guide, KPI reference, report interpretation |
| Admin | Technical workshop + documentation | 6 hours | Sprint 5 | Admin guide, configuration manual, troubleshooting guide |
| Customer | Self-help content | N/A (on-demand) | Launch day | FAQ page, video walkthrough, help chatbot |

8.3 Transition Approach

A phased transition approach is recommended to minimize disruption and manage risk:

- Week 1-2 (Soft Launch): The new system goes live for a limited subset of returns (e.g., online orders only) while the existing manual process continues for in-store returns. This allows the team to identify and resolve any issues in a controlled environment before full deployment.

- Week 3-4 (Parallel Operation): Both the new system and the manual process operate in parallel for all return types. Data is entered into both systems during this period to validate accuracy and build confidence. Any discrepancies are investigated and resolved.

- Week 5+ (Full Cutover): The manual process is retired and all returns are processed exclusively through the new RMS. Paper forms are archived, the Excel spreadsheet is marked as historical, and the new system becomes the single source of truth.

A rollback plan is maintained throughout the transition period. If critical issues arise that cannot be resolved within 4 hours, the manual process can be reinstated as a fallback while the development team investigates and resolves the issue.

9. Appendices

9.1 Appendix A - Complete Gap Inventory

This appendix provides a summary of all 32 identified gaps organized by dimension:

| Dimension | # Gaps | Critical | High | Medium | Total Impact |
| --- | --- | --- | --- | --- | --- |
| Process | 8 | 3 | 4 | 1 | Critical |
| Technology | 7 | 2 | 3 | 2 | High |
| Data | 6 | 1 | 3 | 2 | High |
| People & Skills | 3 | 0 | 0 | 3 | Medium |
| Organizational | 4 | 0 | 2 | 2 | Medium |
| Compliance | 4 | 1 | 2 | 1 | High |
| Total | 32 | 7 | 14 | 11 | High |

9.2 Appendix B - As-Is vs. To-Be Process Comparison Matrix

| Process Step | As-Is (Manual) | To-Be (Automated) | Time Reduction |
| --- | --- | --- | --- |
| Return Request Initiation | 15-30 min (phone) or hours (email) | 3-5 min (online self-service) | 80-90% |
| Eligibility Validation | 15-25 min (manual check) | Under 5 seconds (automated) | 99%+ |
| RMA Generation | N/A (no RMA system) | Under 2 seconds (automated) | New capability |
| Customer Notification | 0-30 min per notification (manual) | Under 5 min (automated, batch) | 80-90% |
| Warehouse Receiving | 1-3 days (paper + phone) | 5-10 min (digital + barcode) | 90-95% |
| Refund Calculation | 15-20 min per request (manual) | Under 1 min (automated) | 90-95% |
| Refund Processing (Finance) | 1-3 days (batch, 2x/week) | Under 1 hour (daily, ERP-integrated) | 85-95% |
| Customer Confirmation | 0-5 min (sometimes forgotten) | Under 5 min (automated) | Reliability: 0% to 100% |
| Management Reporting | 2 days (monthly manual compilation) | Real-time (automated dashboard) | 99%+ |
| Total End-to-End | 12-15 business days | 3-5 business days | 60-75% |

9.3 Appendix C - Financial Impact Analysis

The following analysis quantifies the financial impact of closing the identified gaps:

| Cost/Benefit Category | Annual Amount (AZN) | Notes |
| --- | --- | --- |
| Current annual return processing cost | 252,000 | 500 returns/month x 12 months x 42 AZN/return (avg fully-loaded cost) |
| Projected annual cost with RMS (Phase 1) | 90,000-108,000 | 500 returns/month x 12 months x 15-18 AZN/return (reduced labor + overhead) |
| Gross annual savings | 144,000-162,000 | 57-64% reduction in per-return processing cost |
| Refund error elimination savings | 18,000-24,000 | Estimated 3% error rate x avg refund 250 AZN x 500 returns x 12 months (partial recovery) |
| Reduced customer churn (estimated) | 50,000-80,000 | Improved satisfaction reduces customer loss by estimated 2-3% of return-affected customers |
| One-time development cost (estimated) | 180,000-240,000 | Development, testing, deployment, training for Phase 1 |
| Annual infrastructure cost (estimated) | 24,000-36,000 | Hosting, maintenance, SMS/email service costs |
| Payback period | 10-14 months | Based on gross savings vs. one-time + annual costs |
| 3-year ROI | 280-450% | Cumulative savings over 3 years vs. total investment |

9.4 Appendix D - BPMN Process Model References

The As-Is and To-Be return processes have been documented using BPMN 2.0 (Business Process Model and Notation) diagrams with swimlanes for each participating role. These diagrams provide a visual representation of the process flows described in Sections 3.2 and 4.2 of this document. The BPMN diagrams are available as separate files in the repository:

- As-Is Process Model: BPMN 2.0 diagram showing the current manual return process with swimlanes for Customer, Support Agent, Warehouse, and Finance

- To-Be Process Model: BPMN 2.0 diagram showing the proposed digital return process with swimlanes for Customer, System, Support Agent, Warehouse, Manager, and Admin

- Gap Overlay Diagram: Combined view with gaps highlighted in red between As-Is and To-Be flows

These diagrams should be referenced alongside this document for a complete understanding of the process transformation being proposed.